## Slide 1
ANNEX CHESS CLUB
Website Redesign Proposal
A modern, member-first website with online registration and a self-service admin portal
Prepared for the Annex Chess Club Board
Prepared by Viktor Zivojinovic · [Proposal Date]

## Slide 2
What we'll cover
01
Why the current site holds the club back
02
Goals for the new website
03
What's included: the public site
04
What's included: member accounts and the admin portal
05
Design direction
06
Approach and phases
07
Investment
08
Next steps

## Slide 3
Why change is needed
The current site has served the club well, but it wasn't built for how members want to interact with the club today.
No online membership
Joining or renewing means calling, emailing, or showing up in person. There's no way to register on the site.
Nothing self-service
Every schedule change, new event, or announcement has to go through whoever can edit the site's code.
Dated design
The look and navigation don't reflect the club well to a newcomer checking it out for the first time.
No mobile-friendly member area
There's no account, no member profile, and nothing personalized for the people who use the club most.

## Slide 4
What the new site should do
Let people join online
A player can register for membership directly on the site, no phone call required.
Give the club control
Board members and organizers can update the schedule, events, and announcements themselves.
Work everywhere
A clean, fast experience on a phone in the skittles room just as much as on a desktop.
Represent the club well
A sleek, easy-to-navigate design that reflects the club's standing in the Toronto chess community.

## Slide 5
What's included — the public site
A full rebuild of every page the public sees today, redesigned around clarity and ease of navigation.
Redesigned pages
Home, About, Schedule, Classes, Membership, and Contact, rebuilt with a consistent, sleek visual identity.
Clear schedule & events
Weekly tournament schedule, divisions, and major events like the Toronto Open laid out clearly, with no digging required.
Announcements
A place on the home page for the club to surface time-sensitive news without touching the rest of the site.
Built to last
A modern codebase (React, TypeScript) that's straightforward to maintain and extend as the club's needs change.

## Slide 6
What's included — accounts & admin portal
The two pieces that turn the site from a brochure into a working tool for the club.
Member accounts
Members register directly on the site with an email and password
New accounts are active right away, no waiting on manual approval
A personal account page for each member
Secure sign in, handled by Google Firebase
Admin portal
A private dashboard for board members and organizers only
Edit the weekly schedule and tournament divisions
Add, update, or remove major events
Post announcements that appear on the home page
Manage the member list and who has admin access

## Slide 7
Design direction
A visual identity closer to a wooden chess set than a generic tech site: warm, sleek, and easy to navigate.
Ink
Primary text & dark sections
Paper
Warm background
Gold
A single accent color, used sparingly
Typography
A serif display face for headings, paired with a clean sans-serif for body copy, for a look that feels considered rather than templated.
Navigation
A single, consistent menu across desktop and mobile, so there's never a question of where to find the schedule, membership info, or a member's own account.

## Slide 8
Approach
A phased build, so the board can review progress and give direction before the site goes live.
PHASE 1
Discovery & design
Confirm content and structure, establish the visual direction.
PHASE 2
Build
Develop the public site, member accounts, and admin portal.
PHASE 3
Review & refine
Board review, content entry, and adjustments before launch.
PHASE 4
Launch & handoff
Go live, with a walkthrough of the admin portal for the board.
Specific dates to be confirmed once the board approves scope.

## Slide 9
Investment
A placeholder breakdown for discussion. Final numbers to be confirmed once scope is approved.
Public site redesign
Home, About, Schedule, Classes, Membership, Contact
$X,XXX
Member accounts
Registration, login, member profile
$X,XXX
Admin portal
Members, schedule, events, and announcements management
$X,XXX
Ongoing hosting & maintenance
Per month, optional
$XXX / mo
Estimated total (one-time)
$X,XXX

## Slide 10
Next steps
Board reviews and discusses this proposal
Board approves scope and budget
Kickoff meeting to confirm content and timeline
Development begins
Questions or feedback? I'm glad to walk through any part of this in more detail.
Viktor Zivojinovic · [email] · [phone]